Patient Health Record Consent Management System

Lab 2: Agile Backlog Creation & Sprint Simulation in Jira
PES University — Department of CSE | Problem Statement #13 | Project Key: PHR

# 1. Executive Summary & Jira Cloud Setup

Following the requirements engineered in Lab 1 for Problem Statement #13 (Patient Health Record Consent Management System), this laboratory exercises Agile Project Management utilizing Atlassian Jira Cloud (https://abhays11.atlassian.net). Functional Requirements (FR-001 through FR-005) and Non-Functional Requirements (NFR-001, NFR-002) were converted into Epics (PHR-1 to PHR-3) and User Stories (PHR-4 to PHR-9), estimated using Planning Poker with the Fibonacci sequence (1, 2, 3, 5, 8), and simulated across a 1-week time-boxed sprint (Sprint 1, ID: 36) with burndown chart evaluation.

# 2. Agile Epics Definition

| Key | Epic Name | Requirements | Description |
| --- | --- | --- | --- |
| PHR-1 | Epic 1: Patient Consent Administration & Granular Permissions | FR-001, FR-002 | Enables patients to autonomously grant, configure, and instantly revoke granular, time-bound consent permissions for their electronic medical history. |
| PHR-2 | Epic 2: Healthcare Provider Scoped Access & Identity Verification | FR-003, FR-004 | Enables clinic administrators to submit scoped access requests while enforcing cryptographic and registry-based doctor/clinic verification at the perimeter. |
| PHR-3 | Epic 3: Real-Time Alerts & Immutable Audit Trail | FR-005, NFR-001, NFR-002 | Delivers immediate notifications to patients and maintains a permanent, tamper-evident audit log of all consent actions meeting <300ms latency thresholds. |

# 3. Product Backlog: User Stories & Story Points

| ID | Jira Key | Parent Epic | User Story | Pri. | Pts | Acceptance Criteria & Status |
| --- | --- | --- | --- | --- | --- | --- |
| US-01 | PHR-4 | Epic 1 (PHR-1) | As a patient, I want to grant time-bounded (e.g., 24-hour) access permissions for specific diagnostic records to verified clinic doctors, so that my medical history is accessible only during consultation and auto-revoked. | High | 5 | Status: Done (Sprint 1) AC: Pass: Auto-revokes on expiry timestamp. Fail: Clinic accesses records post-expiry. |
| US-02 | PHR-5 | Epic 1 (PHR-1) | As a patient, I want to revoke previously granted consent at any time before natural expiry with immediate effect, so that doctors are instantly blocked if consultation concludes early. | High | 3 | Status: Done (Sprint 1) AC: Pass: Access 1s after revocation is denied. Fail: Token retains access post-revocation. |
| US-03 | PHR-6 | Epic 2 (PHR-2) | As a clinic administrator, I want to submit a scoped, time-bound consent access request for a named patient, so that attending doctors can legally review history for diagnosis. | High | 5 | Status: Done (Sprint 1) AC: Pass: Valid scope and duration delivered to patient. Fail: Missing mandatory metadata accepted. |
| US-04 | PHR-7 | Epic 2 (PHR-2) | As a security gateway, I want to verify requesting clinic and doctor identities against the verified-provider registry before forwarding requests to patients, so that unverified entities are rejected. | High | 8 | Status: Done (Sprint 1) AC: Pass: Valid registry status allows forwarding. Fail: Unverified credentials allow delivery. |
| US-05 | PHR-8 | Epic 3 (PHR-3) | As a patient, I want to receive real-time notifications for incoming access requests and alerts 1 hour before active consent expires, so that I stay informed and act proactively. | Medium | 3 | Status: Staged (Sprint 2) AC: Pass: Push alert arrives within 2s and 1h prior. Fail: Alerts dropped or delayed. |
| US-06 | PHR-9 | Epic 3 (PHR-3) | As a compliance officer, I want all consent grant, revoke, and access events permanently written to an append-only, tamper-evident audit trail, so that legal non-repudiation and HIPAA/DPDP compliance are guaranteed. | High | 5 | Status: Staged (Sprint 2) AC: Pass: Tamper-evident digest logged under 300ms. Fail: Audit records can be edited or deleted. |

# 4. Sprint 1 Simulation & Execution

• Sprint Name: PHR Sprint 1 (Sprint ID: 36)
• Duration: 1 Week (Simulated)
• Sprint Goal: Implement and verify core patient consent granting, instant revocation, and provider identity validation.
• Committed Scope: PHR-4 (5 SP), PHR-5 (3 SP), PHR-6 (5 SP), PHR-7 (8 SP) = Total 21 Story Points.

• Workflow & Completion: Issues progressed from To Do -> In Progress -> Done following acceptance criteria verification. All 21 story points were completed (100% completion rate). Remaining items (PHR-8, PHR-9) were rolled over to Sprint 2 (PHR Sprint 2, Sprint ID: 37).

# 5. Burndown Chart Analysis

• Estimation Statistic: Story Points (Total committed: 21 SP).
• Ideal Guideline: Linear reduction from 21 points on Day 1 to 0 points on Day 7 (-3.0 points/day).
• Actual Burndown: Stories burned down in increments: Day 3 (-3 SP for PHR-5), Day 4 (-5 SP for PHR-4), Day 5 (-5 SP for PHR-6), and Day 7 (-8 SP for PHR-7 after end-to-end registry validation).
• Conclusion: Stable team velocity of 21 points per iteration achieved without scope creep.

# 6. Answers to Reflection Questions

1. Did your estimations reflect the actual effort?

Yes. Using Planning Poker and the Fibonacci sequence (1, 2, 3, 5, 8) accurately captured relative effort and uncertainty. Well-understood internal features like PHR-5 (immediate revocation, 3 SP) took significantly less time than PHR-7 (8 SP), which required interfacing with an external registry API, security handshakes, and failure handling.

2. Was your backlog well-prioritized?

Yes. Backlog items were prioritized using MoSCoW analysis and architectural risk. Foundational authorization and security features (PHR-4 through PHR-7) were marked High Priority and completed in Sprint 1. Convenience features like real-time notifications (PHR-8) were prioritized for Sprint 2 to build on top of a stable core consent engine.

3. How did your simulated sprint align with your plan?

The simulated sprint aligned closely with the plan. All 4 committed stories (21 SP) moved systematically across To Do -> In Progress -> Done without mid-sprint scope creep. The core sprint goal was completely met.

4. What insights did the burndown chart give about your team’s capacity?

The burndown chart demonstrated a sustainable team velocity of 21 story points per 1-week sprint. It also highlighted that larger 8-point stories remain in progress across multiple days, suggesting that for future sprints, 8-point stories should be decomposed into smaller 3-point and 5-point sub-stories for a smoother burndown trajectory.